## Slide 1: Chapter 1: Introduction to Project Management
Information Technology Project Management, Ninth Edition
Note: See the text itself for full citations

## Slide 2: Learning Objectives (1 of 2)
Articulate the growing need for better project management, especially for information technology (IT) projects
Explain what a project is, provide examples of IT projects, list various attributes of projects, and describe constraints of project management
Define project management and discuss key elements of the project management framework, including project stakeholders, the project management knowledge areas, common tools and techniques, and project success

## Slide 3: Learning Objectives (2 of 2)
Discuss the relationship between project, program, and portfolio management and the contributions each makes to enterprise success
Summarize the role of project managers by describing what they do, what skills they need, the talent triangle, and career opportunities for IT project managers
Recall key aspects of the project management profession, including important components of its history, the role of professional organizations like the Project Management Institute (PMI), the importance of certification and ethics, and the advancement of project management software

## Slide 4: Introduction (1 of 3)
Many people and organizations today have a new or renewed interest in project management
Worldwide IT spending was $3.5 trillion in 2017, a 2.4 percent increase from 2016 spending
The Project Management Institute reported that the number of jobs reached almost 66 million in 2017. By 2027, employers will need 87.7 million individuals working in project management–oriented roles

## Slide 5: Introduction (2 of 3)
In 2017, the average annual salary (without bonuses) for someone in the project management profession was $112,000 in the U.S. and $130,866 in Switzerland
The top skills employers look for in new college graduates are all related to project management: team-work, problem-solving, and verbal communications
Organizations waste $97 million for every $1 billion spent on projects, according to PMI’s Pulse of the Profession® report

## Slide 6: Introduction (3 of 3)
Advantages of Using Formal Project Management:
  Better control of financial, physical, and human resources
  Improved customer relations
  Shorter development times
  Lower costs and improved productivity
  Higher quality and increased reliability
  Higher profit margins
  Better internal coordination
  Positive impact on meeting strategic goals
  Higher worker morale

## Slide 7: What Went Wrong?
IT Projects have a terrible track record, as described in the What Went Wrong?
A 1995 Standish Group study (CHAOS) found that only 16.2% of IT projects were successful in meeting scope, time, and cost goals; over 31% of IT projects were canceled before completion
A PricewaterhouseCoopers study found that over half of all projects fail and only 2.5% of corporations consistently meet their targets for scope, time, and cost goals for all types of project

## Slide 8: What Is a Project?
A project is “a temporary endeavor undertaken to create a unique product, service, or result” (PMBOK® Guide, Sixth Edition, 2017)
Operations is work done to sustain the business
Projects end when their objectives have been reached or the project has been terminated

## Slide 9: Examples of IT Projects (1 of 2)
A team of students creates a smartphone application and sells it online
A company develops a driverless car
A government group develops a system to track child immunizations
A global bank acquires other financial institutions and needs to consolidate systems and procedures

## Slide 10: Examples of IT Projects (2 of 2)
Top Strategic Technologies for 2018 (Gartner)
  Artificial Intelligence (AI) Foundation
  Intelligent Things
  Cloud to the Edge
  Immersive Experience

## Slide 11: Media Snapshot
Gartner predicted that by 2014, there would be more than 70 billion mobile application downloads every year, but it was almost double
Facebook is by far the most downloaded app, and the most popular category of all apps continues to be games
As of March 2017, Android users could download 2.8 million different apps, and Apple users could download 2.2 million

## Slide 12: Project Attributes
A project
  has a unique purpose
  is temporary
  drives change and enable value creation
  is developed using progressive elaboration
  requires resources, often from various areas
  should have a primary customer or sponsor
    The project sponsor usually provides the direction and funding for the project
  involves uncertainty
Project managers work with project sponsors, team, and other people involved in a project to achieve project goals

## Slide 13: Project Constraints

## Slide 14: What is Project Management? (1 of 2)
Project management is “the application of knowledge, skills, tools and techniques to project activities to meet project requirements” (PMBOK® Guide, Sixth Edition, 2017)
Project managers strive to meet the triple constraint (project scope, time, and cost goals) and also facilitate the entire process to meet the needs and expectations of project stakeholders
Notes: Strive: phấn đấu

## Slide 15: What is Project Management? (2 of 2)

## Slide 16: Project Stakeholders
Stakeholders are the people involved in or affected by project activities
Stakeholders include
  the project sponsor
  banks and other financial institutions
  the project manager
  the project team
  support staff
  suppliers
  opponents to the project

## Slide 17: Project Management Knowledge Areas
Knowledge areas describe the key competencies that project managers must develop
Project managers must have knowledge and skills in all 10 knowledge areas (scope, schedule, cost, quality, resource, communications, risk, procurement, stakeholder, and project integration management)
This text includes an entire chapter on each knowledge area

## Slide 18: Project Management Tools and Techniques (1 of 2)
Project management tools and techniques assist project managers and their teams in various aspects of project management
Some specific ones include
  Project charter, scope statement, and WBS (scope)
  Gantt charts, network diagrams, critical path analysis, critical chain scheduling (time)
  Cost estimates and earned value management (cost)
  See Table 1-1 for many more

## Slide 19: Project Management Tools and Techniques (2 of 2)
PMBOK® Guide – Sixth Edition lists tools and techniques based on their purpose:
  Data gathering
  Data analysis
  Data representation
  Decision making
  Communication
  Interpersonal and team skills
  Ungrouped

## Slide 20: What Went Right?
The Standish Group’s CHAOS studies show improvements in the statistics for IT projects:
  The number of successful projects was 29% in 2015
  62% of small projects were successful, 6% of large, 9% of medium, and 21% of moderate size
  39% of all agile projects were successful compared to 11% of waterfall projects

## Slide 21: Project Success (1 of 4)
There are several ways to define project success:
  The project met scope, time, and cost goals
  The project satisfied the customer/sponsor
  The results of the project met its main objective, such as making or saving a certain amount of money, providing a good return on investment, or simply making the sponsors happy

## Slide 22: Project Success (2 of 4)
Factors of Success | Points
Executive sponsorship | 15
Emotional maturity | 15
User involvement | 15
Optimization | 15
Skilled resources | 10
Agile processes | 7
Modest execution | 6
Project management expertise | 5
Clear business objectives | 4
Source: The Standish Group, CHAOS Manifesto 2015 (2015)
Table 1-2 What Helps Projects Succeed?

## Slide 23: Project Success (3 of 4)
Top three reasons why federal technology projects succeed
  Adequate funding
  Staff expertise
  Engagement from all stakeholders

## Slide 24: Project Success (4 of 4)
Research findings show that companies that excel in project delivery capability:
  Use an integrated toolbox
  Grow project leaders
  Develop a streamlined project delivery process
  Measure project health using metrics, like customer satisfaction or return on investment

## Slide 25: Program and Project Portfolio Management
About one-quarter of the world’s gross domestic product is spent on projects
Two important concepts that help projects meet enterprise goals:
  Use of programs
  Project portfolio management

## Slide 26: Programs
A program is “a group of related projects managed in a coordinated manner to obtain benefits and control not available from managing them individually” (PMBOK® Guide — Sixth Edition, 2017)
Examples of common programs in the IT field include infrastructure, applications development, and user support
A program manager provides leadership and direction for the project managers heading the projects within the program

## Slide 27: Project Portfolio Management (1 of 2)
As part of project portfolio management, organizations group and manage projects and programs as a portfolio of investments that contribute to the entire enterprise’s success
Portfolio managers help their organizations make wise investment decisions by helping to select and analyze projects from a strategic perspective

## Slide 28: Project Portfolio Management (2 of 2)

## Slide 29: Best Practice
A best practice is “an optimal way recognized by industry to achieve a stated goal or objective”*
Robert Butrick suggests that organizations need to follow basic principles of project management, including these two mentioned earlier in this chapter:
  Make sure your projects are driven by your strategy. Be able to demonstrate how each project you undertake fits your business strategy, and screen out unwanted projects as soon as possible
  Engage your stakeholders. Ignoring stakeholders often leads to project failure. Be sure to engage stakeholders at all stages of a project, and encourage teamwork and commitment at all times
*Project Management Institute, Organizational Project Management Maturity Model (OPM3) Knowledge Foundation (2003), p. 13.

## Slide 30: Organizational Project Management (1 of 2)
Organizational project management
  Framework in which portfolio, program, and project management are integrated with organizational enablers in order to achieve strategic objectives

## Slide 31: Organizational Project Management (2 of 2)
Notes: Image shows that the costs of Core IT projects are nondiscretionary, which means that the company has no choice in whether to fund them.

## Slide 32: The Role of the Project Manager
Project managers must work closely with the other stakeholders on a project, especially the sponsor and project team
They are also more effective if they are familiar with the 10 project management knowledge areas
  And the various tools and techniques related to project management

## Slide 33: Project Manager Job Description
Job descriptions vary, but most include responsibilities like planning, scheduling, coordinating, and working with people to achieve project goals
Project management is a skill needed in every major IT field, from database administrator to network specialist to technical writer

## Slide 34: Advice for Young Professionals
A few questions to ask yourself to know if you would be a good project manager
  Do you get frustrated by bad bosses? Do you think you could do a better job?
  Are you interested in understanding the big picture of how organizations work and how your individual work or your project fits in?
  Have you had other leadership roles, such as being a team captain, president of a club, or entrepreneur of a small business? Did you enjoy it? Did others think you did a good job?
  Are you good at mentoring others? Do people ask you for help in developing their skills or your advice on what to do?

## Slide 35: Suggested Skills for Project Managers (1 of 2)
The Project Management Body of Knowledge
Application area knowledge, standards, and regulations
Project environment knowledge
General management knowledge and skills
Soft skills or human relations skills

## Slide 36: Suggested Skills for Project Managers (2 of 2)
Six traits of highly effective project managers as follows:
  Be a strategic business partner
  Encourage and recognize valuable contributions
  Respect and motivate stakeholders
  Be fully vested in success
  Stress integrity and accountability
  Work in the gray/Be able to deal with ambiguity

## Slide 37: PMI Talent Triangle® and the Importance of Leadership Skills*
The talent triangle includes:
  Technical project management skills
  Strategic and business management skills
  Leadership skills
Leadership styles include:
  Laissez-faire
  Transactional
  Servant leader
  Transformational
  Charismatic
  Interactional

## Slide 38: Careers for IT Project Managers (1 of 2)
In a 2017 survey, IT executives listed the “ten hot tech skills” they planned to hire for in 2017
Project management was second only to full-stack software development
Even if you choose to stay in a technical role, you still need project management knowledge and skills to help your team and organization

## Slide 39: Careers for IT Project Managers (2 of 2)
1. | Full-stack software development
2. | Project management
3. | Cyber-security
4. | Networking
5. | User experience/user interface (UX/UI) design
6. | Quality assurance (QA)/testing
7. | Cloud engineering
8. | Big data
9. | Machine learning/artificial intelligence
10. | DevOps
Source: Sharon Florentine, “10 IT skills that employers need in 2017,” CIO from IDG (February 1, 2017).
Table 1-4 Ten hot tech skills for 2017

## Slide 40: The Project Management Profession
The profession of project management is growing at a very rapid pace
It is helpful to understand the history of the field, the role of professional societies like the Project Management Institute, and the growth in project management software

## Slide 41: History of Project Management (1 of 4)
Some people argue that building the Egyptian pyramids was a project, as was building the Great Wall of China
Most people consider the Manhattan Project to be the first project to use “modern” project management
This three-year, $2 billion (in 1946 dollars) project had a separate project manager and a technical manager

## Slide 42: History of Project Management (2 of 4)

## Slide 43: History of Project Management (3 of 4)
In the 1990s, many companies began creating PMOs to help them handle the increasing number and complexity of projects
A Project Management Office (PMO) is an organizational group responsible for coordinating the project management function throughout an organization

## Slide 44: History of Project Management (4 of 4)

## Slide 45: Global Issues
Several global dynamics are forcing organizations to rethink their practices:
  Talent development for project and program managers is a top concern
  Basic project management techniques are core competencies
  Organizations want to use more agile approaches to project management
  Benefits realization of projects is a key metric

## Slide 46: The Project Management Institute
The Project Management Institute (PMI) is an international professional society for project managers founded in 1969
PMI has continued to attract and retain members, reporting more than 500,000 members worldwide by late 2017
There are communities of practices in many areas, like information systems, financial services, and health care
Project management research and certification programs continue to grow

## Slide 47: PMI Student Membership
Students can join PMI at a reduced fee and earn the Certified Associate in Project Management (CAPM) certification(see PMI for details)

## Slide 48: Project Management Certification (1 of 2)
PMI provides certification as a Project Management Professional (PMP®)
A PMP® has documented sufficient project experience, agreed to follow a code of ethics, and passed the PMP® exam
The number of people earning PMP® certification is increasing quickly

## Slide 49: Project Management Certification (2 of 2)

## Slide 50: Ethics in Project Management
Ethics, loosely defined, is a set of principles that guide our decision making based on personal values of what is “right” and “wrong”
Project managers often face ethical dilemmas
In order to earn PMP® certification, applicants must agree to PMI’s Code of Ethics and Professional Conduct
Several questions on the PMP® exam are related to professional responsibility, including ethics

## Slide 51: Project Management Software*
There are hundreds of different products to assist in performing project management
Three main categories of tools:
  Low-end tools: Handle single or smaller projects well, cost under $200 per user
  Midrange tools: Handle multiple projects and users, cost $200-$1,000 per user, Microsoft Project is still the most popular
  High-end tools: Also called enterprise project management software, often licensed on a per-user basis
Several free or open-source tools are also available

## Slide 52: Chapter Summary
A project is a temporary endeavor undertaken to create a unique product, service, or result
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet project requirements
A program is a group of related projects managed in a coordinated way
Project portfolio management involves organizing and managing projects and programs as a portfolio of investments
Project managers play a key role in helping projects and organizations succeed
The project management profession continues to grow and mature