Your information:

- Student name: Võ Trường Tú

- Student ID: 22013149

1/ Choose True or False

- Intrinsic motivation causes people to participate in an activity for their own enjoyment

A. True

B. False

- Is Gantt chart one of the ways to present a plan true or false?

A. True

B. False

- Extrinsic motivation causes people to do something for a reward or to avoid a penalty

A. True

B. False

- Is it not important to choose an expert who is familiar with and knowledgeable about the application area and the technologies true or false?

A. True

B. False

- Schedule management is not one of 10 knowledge areas in project management

A. True

B. False

- Cost management is one of 10 knowledge areas in project management

A. True

B. False

- Power is much stronger than influence, because it is often used to force people to change their behavior

A. True

B. False

- Stakeholders do not include banks and other financial institutions

A. True

B. False

- Project managers must have knowledge and skills in all 10 knowledge areas (scope, schedule, cost, quality, resource, communications, risk, procurement, stakeholder, and project integration management)

A. True

B. False

- WBS is work breakdown structure

A. True

B. False

2/ From the information of three projects in the following tables, please select a project using Financial Analyses Methods:

- Net present value (NPV) analysis

- Return on investment (ROI)

- Which project is the best? and why?

| Discount rate | 5% |  |  |  |
| --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 |
| Project A | Year 1 | Year 2 | Year 3 | Year 4 |
| Benefits | 500 | 1,000 | 1,000 | 2,000 |
| Costs | 2,000 | 500 | 500 | 0 |
| Project B | Year 1 | Year 2 | Year 3 | Year 4 |
| Benefits | 0 | 1,000 | 3,000 | 5,000 |
| Cost | 3,000 | 1,000 | 1,000 | 1,000 |

| Project C | Year 1 | Year 2 | Year 3 | Year 4 |
| --- | --- | --- | --- | --- |
| Benefits | 1000 | 1000 | 3,000 | 3,000 |
| Cost | 5,000 | 2,000 | 1,000 | 1,000 |

3/ Find the critical path of the following network diagram

I = 7

- If the number of working days for task J is changed from 3 to 5, how will it affect the project completion time?

4/You are the project manager of a mobile course registration application at Hoa Sen University to replace the old laptop-based system. Analyze the SWOT model of this project.

Your Answer:

2: Best Project: Project B

- Because Project B has the highest NPV at 1161.49 and a solid ROI of 50%. Despite having an upfront cost, it returns significant benefits over the years, making it the most financially sound choice among the three projects. Project A has a positive NPV but is less beneficial than Project B, while Project C is not a viable option due to its negative NPV and negative ROI.

3: If the number of working days for task J is changed from 3 to 5, it will affect the project completion time increase 2 days.  And the critical path of the following network diagram is 1 – 4 – 7 – 6 - 8

4: Following the SWOT model to this project. I analyzed:

Strengths

- Accessibility: Mobile apps offer greater flexibility, allowing students to register for courses anytime, anywhere.

- User Experience: Modern UI/UX design can enhance student satisfaction and engagement.

- Speed: Mobile apps generally load faster than web-based systems, improving the overall efficiency.

- Innovation: Positions the university as a forward-thinking institution, boosting its reputation.

Weaknesses

- Development Costs: Developing and maintaining a mobile app can be more expensive.

- Tech Limitations: Not all students may have access to smartphones, which could limit usage.

- Learning Curve: Users accustomed to the old system may find the transition challenging.

- Security Risks: Mobile platforms can be more vulnerable to certain types of cyber attacks.

Opportunities

- New Features: Add functionalities like push notifications for deadlines, real-time updates, and easy access to support.

- Market Expansion: Can attract more students, especially those who prioritize tech-savvy institutions.

- Feedback Integration: Easier to collect and implement user feedback for continuous improvement.

- Partnerships: Collaborate with tech companies for better features and sponsorships.

Threats

- Technical Issues: Bugs and crashes could deter users and tarnish the app's reputation.

- Competitor Advantage: Other universities might develop superior apps, reducing competitive edge.

- Compliance: Must ensure the app complies with privacy laws and university policies.

- Adoption Resistance: Users resistant to change could stick with the old system or cause friction during the transition.